Build order

Phase 1: Create the project structure

Make one repo with three folders:

gamefinder/
  frontend/
  backend/
  infra/

What each one is for:

- frontend/ = your web app

- backend/ = Lambda code

- infra/ = CloudFormation templates

Your goal in this phase is just to set up a clean workspace.

Phase 2: Build the DynamoDB table design

Before writing API code, lock in the table and index.

Create:

- table: GameFinder

- primary key: PK, SK

- GSI: GSI1PK, GSI1SK

Item patterns:

- event item

- event participant item

- user joined-event item

At the end of this phase, you should be able to say:
“I know exactly how events, joins, and nearby lookups are stored.”

Phase 3: Build the Lambda functions

Create these backend handlers:

- getEvents

- getEventById

- createEvent

- joinEvent

- getMyEvents

Do not connect auth yet. First make the logic work.

What each one should do:

- getEvents → query nearby events by city/state

- getEventById → fetch one event

- createEvent → store a new event

- joinEvent → create both join records

- getMyEvents → return events for current user

At the end of this phase, each function should work when tested locally or with sample event input.

Phase 4: Put the Lambda functions behind API Gateway

Create the HTTP API routes:

GET /events
GET /events/{eventId}
POST /events
POST /events/{eventId}/join
GET /me/events

Attach each route to the correct Lambda.

At this stage, use the public routes first:

- GET /events

- GET /events/{eventId}

Then add the write/protected routes after.

HTTP APIs are a good fit here because AWS documents JWT authorizers specifically for HTTP APIs, and JWT is the supported authorizer type for that model.

Phase 5: Test the API before touching the frontend

This is a huge one.

Use:

- Postman

- curl

- VS Code REST Client

Test cases:

- can get nearby events

- can get one event

- can create event

- can join event

- can get my events

Also test bad cases:

- invalid event ID

- missing required fields

- duplicate join

- event is full

Do not move on until these work.

Good stopping point

By here, you already have:

- database

- serverless compute

- REST API

That is the hardest technical part.

Phase 6: Add authentication

Now plug in OIDC/JWT.

What to do:

- configure your identity provider

- set API Gateway JWT authorizer

- protect:

  - POST /events

  - POST /events/{eventId}/join

  - GET /me/events

Then test:

- valid token works

- missing token gets denied

- expired token gets denied

- malformed token gets denied

AWS’s JWT authorizer docs and troubleshooting docs both support this exact behavior, including 401 Unauthorized when the token is invalid.

Phase 7: Build the frontend pages

Now that the API works, build the UI.

Build in this order:

1. Events page

Needs:

- city input

- state input

- search button

- event cards

Calls:

- GET /events?city=...&state=...

2. Event details page

Needs:

- full event info

- join button

Calls:

- GET /events/{eventId}

- POST /events/{eventId}/join

3. Create event page

Needs:

- form fields

- submit button

- success/error message

Calls:

- POST /events

4. My events page

Needs:

- joined event list

Calls:

- GET /me/events

5. Sign in / sign out

Needs:

- auth button

- token handling

Do not worry about making it pretty yet. Get it working first.

Phase 8: Deploy the frontend to S3 + CloudFront

Once the frontend works locally:

- build static frontend files

- upload to S3

- serve through CloudFront

AWS’s own prescriptive guidance for SPA deployment uses this pattern, and AWS also recommends S3 as the origin with CloudFront distributing the content.

At the end of this phase, you should have:

- a public frontend URL

- a public API URL

- a working cloud app

Phase 9: Add deployment automation

Now make deployment part of your project, not a manual process.

Use:

- GitHub Actions

- CloudFormation

Automate:

- backend deployment

- infrastructure updates

- frontend upload/build steps

This helps your Operational Excellence pillar, and CloudFormation can also create your CloudWatch dashboard as part of infrastructure.

Phase 10: Add monitoring and cost visibility

This is where you answer the professor’s feedback better.

Monitoring

Create a CloudWatch dashboard for:

- API requests

- 4XX / 5XX errors

- Lambda invocations

- Lambda errors

- API latency

CloudWatch dashboards are designed to provide a single view across AWS resources, and CloudFormation has a dedicated AWS::CloudWatch::Dashboard resource for this.

Cost visibility

Add tags to resources:

- Project=GameFinder

- Environment=Dev

- Owner=Jake

- Service=Frontend

- Service=API

- Service=Database

AWS cost allocation tags are what let billing data be organized and tracked by those labels.

Best practical order inside each phase

Here’s the shortest path that avoids getting stuck:

Week 1 style order

- write the DynamoDB item design

- write the API route list

- code getEvents

- code getEventById

- code createEvent

- code joinEvent

- code getMyEvents

Next

- connect API Gateway

- test all routes

- add JWT auth

Then

- build Events page

- build Create Event page

- build My Events page

- add Event Details page

- connect sign in

Finally

- deploy frontend to S3 + CloudFront

- automate deployment with GitHub Actions + CloudFormation

- create CloudWatch dashboard

- add tags for cost tracking

What to test after each phase

After backend logic

- event can be stored

- event can be fetched

- nearby lookup works

After API Gateway

- routes return correct JSON

- errors return correctly

After auth

- public routes still work

- protected routes reject invalid tokens

- protected routes allow valid tokens

After frontend

- filter by city/state works

- create event works

- join event works

- my events loads

After deployment

- site loads over CloudFront

- frontend can still call API

- logs appear in CloudWatch

What not to do too early

Avoid these until the MVP is fully working:

- maps

- exact geolocation radius search

- notifications

- live updates

- score tracking

- advanced UI polish

- admin roles

- multi-region failover

Those are all good “future improvements” slides, not first-build work.

The smartest first coding task

Your very first real coding task should be:

Build GET /events?city=Durham&state=NH backed by DynamoDB.

Why this first:

- it proves your nearby-events idea works

- it uses your GSI

- it gives you real data to show in the frontend

- it is easier than auth or joins

After that, build:

- POST /events

- GET /events/{eventId}

- POST /events/{eventId}/join

- GET /me/events

That order gives you the app in the most natural progression.

Your immediate to-do list

Write this down as your action list:

1. Create repo with frontend, backend, infra folders
2. Finalize DynamoDB table and GSI schema
3. Build getEvents Lambda
4. Build createEvent Lambda
5. Build getEventById Lambda
6. Build joinEvent Lambda
7. Build getMyEvents Lambda
8. Connect routes in API Gateway
9. Test with Postman/curl
10. Add JWT authorizer
11. Build frontend pages
12. Deploy frontend to S3 + CloudFront
13. Automate with GitHub Actions + CloudFormation
14. Add CloudWatch dashboard
15. Add AWS resource tags